TEST PLAN – RESTFUL BOOKER

Test Plan Identifier:

Test Plan ID: RB_API_TP_01

Version: 1.0.0

Application: Restful-Booker API

Prepared By: Abhinandan Basu(QA Analyst Associate)

Date: 30/11/2025

- Objective:

The purpose of this Test Plan is to validate the functionality, reliability, and accuracy of the RESTful-Booker API, which provides booking management operations such as authentication, creating bookings, updating bookings, retrieving booking details, and deleting bookings.

The testing will ensure all API endpoints behave as expected, follow REST standards, and meet business requirements.

url: https://restful-booker.herokuapp.com/apidoc/index.html

- Scope:

In-Scope:

- Functional testing of all RESTful-Booker API endpoints:

  - Create Token

  - Create Booking

  - Get Booking(s)

  - Update Booking

  - Partial Update Booking

  - Delete Booking

  - Health Check (Ping)

- Request/Response validation

- Schema validation

- Authentication & authorization

- Boundary and negative testing

- Data validation

- CRUD workflow testing

- UI testing

- Load/Performance testing

- Security penetration testing

- Database-level testing

- Environment setup

- Inclusion:

- Validation of all API endpoints (Auth, Create, Get, Update, Delete bookings)

- Validation of request/response schemas

- Status code validation (2xx, 4xx, 5xx)

- Authentication token validation

- Boundary and negative test scenarios

- End-to-end booking flow testing

- Regression testing for impacted endpoints

- Verification of error messages and API standards

- Test Environment:

- Test URL: https://restful-booker.herokuapp.com

- Testing Tools: Postman, JSON Schema Validator, VS Code, REST Assured (optional)

- Environment Components:

  - API server

  - Token generation service

  - Database (managed internally, not directly accessed)

- Test Data: Dynamic (created during test execution)

- Defect Reporting Procedure:

- Defects will be logged in Jira or the designated bug tracking tool.

- Each defect must include:

  - Steps to reproduce

  - Expected result vs actual result

  - Severity & priority

  - Endpoint information

  - Request & response payload

  - Logs/screenshots

- Defects will be assigned to the developer and tracked until closure.

- Retesting & regression will follow defect fixes.

- Test Strategy:

A combination of the following strategies will be used:

6.1 Functional Testing:

- Validate CRUD operations

- Validate authentication requirements

- Validate booking workflows

- Validate correct response codes

6.2 Negative Testing:

- Missing fields

- Invalid methods

- Invalid booking IDs

- Incorrect token usage

6.3 Boundary Testing:

- Field length limits

- Numeric boundary values

- Date formatting checks

6.4 Integration Testing:

- Validate linking between token generation and protected endpoints

- Validate end-to-end booking lifecycle

6.5 Regression Testing:

- Performed after fixes or updates to ensure existing features remain stable

- Test Schedule:

| Phase | Timeline |
| --- | --- |
| Requirement Review | Day 1 |
| Test Planning | Day 1–2 |
| Test Scenario & Case Creation | Day 2–3 |
| Test Environment Setup | Day 3 |
| Test Execution | Day 3–5 |
| Defect Reporting & Retesting | Day 3–6 |
| Test Closure | Day 7 |

(Timelines adjustable based on sprint length)

- Test Deliverables:

- Test Plan

- Test Scenarios

- Test Cases

- Test Data Sheet

- Bug Report

- Execution Report

- Test Closure Report

- Entry and Exit Criteria:

Entry Criteria:

- API documentation available

- Test environment accessible

- Test data prepared

- Access to tools granted

- Test cases reviewed and approved

Exit Criteria:

- All planned test cases executed

- No high or critical defects remain open

- Results documented and shared

- Test summary report approved

- Test Execution:

Entry Criteria:

- Test cases approved and ready

- Environment stable

- Required credentials available

- Tools installed (Postman, etc.)

Exit Criteria:

- All tests executed

- Defects logged and retested

- Regression testing completed

- Execution report finalized

- Test Closure:

Entry Criteria:

- All execution cycles completed

- All defects closed or accepted as known issues

- Test summary report prepared

Exit Criteria:

- Test deliverables uploaded to repository

- Approval obtained from QA Lead/Product Owner

- Test activities formally closed

- Tools:

- Postman – Manual API testing

- REST Assured (optional) – Automation

- Swagger/OpenAPI – Documentation reference

- Jira / Azure DevOps – Defect tracking

- GitHub – Version control

- JSON Schema Validator – Response validation

- Risks and Mitigations:

| Risk | Mitigation |
| --- | --- |
| API downtime | Retry later, report to dev team |
| Missing API documentation | Communicate with backend team |
| Unstable test environment | Perform sanity checks before execution |
| Token expiration issues | Generate fresh token before tests |
| Frequent API updates | Run regression frequently |

- Approvals:

- QA Lead: ______________________

- Developer: _____________________

- Product Owner: __________________